**Project Planning Phase**

**Milestone and Activity List**

|  |  |
| --- | --- |
| Date | 23 October 2022 |
| Team ID | PNT2022TMID42792 |
| Project Name | Smart solutions for railways |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| **Literature Survey and Information Gathering** | Gathering Information by referring the technical papers, research publications etc | 1 SEPTEMBER 2022 |
| **Prepare Empathy Map** | To capture user pain and gains  Prepare List of Problem Statement | 11 SEPTEMBER 2022 |
| **Ideation** | Prioritise a top 3 ideas based on feasibility and Importance | 18 SEPTEMBER 2022 |
| **Proposed Solution** | Solution include novelty,feasibility,business model,social impact and scalability of solution | 24 SEPTEMBER 2022 |
| **Problem Solution Fit** | Solution fit document | 1 October 2022 |
| **Solution Architecture** | Solution Architecture | 1 0ctober 2022 |
| **Customer Journey** | To Understand User Interactions and experiences with application | 9 0ctober 2022 |
| **Functional Requirement** | Prepare functional Requirement | 15 October 2022 |
| **Data flow Diagrams** | Data flow diagram | 15 October 2022 |
| **Technology Architecture** | Technology Architecture diagram | 16 October 2022 |
| **Project Development-**  **Delivery of sprint 1,2,3 &4** | Develop and submit the developed code by testing it | 24 October 2022 – 19 November 2022 |